MicroGoal

Date: 07  March 2026 Maximum Marks: 5 Marks Project Name: MicroGoal

Product Backlog & Sprint Plan

The following table presents the complete product backlog for the MicroGoal backend implementation, organized by sprint cycles. Each sprint represents a two-week development cycle with clearly defined functional requirements, user stories, story points, priority levels, and assigned team members. The backlog follows an agile methodology, with tasks broken down into manageable user stories that can be completed within a single sprint. Story points reflect relative effort and complexity, with priority levels indicating business value and implementation urgency.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | Implement User Registration API | 5 | High | Dharmender |
| Sprint-1 | User Authentication | USN-2 | Implement User Login with JWT | 8 | High | Dharmender |
| Sprint-1 | Database Setup | USN-3 | Configure MongoDB & Mongoose Models | 5 | High | Dharmender |
| Sprint-2 | Goal Management | USN-4 | Create Goal API (POST) | 5 | High | Dharmender |
| Sprint-2 | Goal Management | USN-5 | Get User Goals API (GET) | 5 | High | Dharmender |
| Sprint-2 | Goal Management | USN-6 | Update Goal API (PUT) | 5 | High | Dharmender |
| Sprint-2 | Goal Management | USN-7 | Delete Goal API (DELETE) | 5 | High | Dharmender |
| Sprint-3 | Authorization | USN-8 | Implement Auth Middleware | 8 | High | Dharmender |
| Sprint-3 | Error Handling | USN-9 | Implement Centralized Error Middleware | 7 | Medium | Dharmender |
| Sprint-3 | API Testing | USN-10 | Test All APIs using Thunder Client | 5 | Medium | Dharmender |
| Sprint-4 | Optimization | USN-11 | Add Request Validation & Proper Status Codes | 8 | Medium | Dharmender |
| Sprint-4 | Performance | USN-12 | Improve Response Handling & Code Refactoring | 7 | Medium | Dharmender |

Alignment with Implementation

Backend Stack Implementation

The MicroGoal backend has been developed using Node.js, Express.js, and MongoDB with Mongoose for data modeling. The implementation follows RESTful API principles with proper endpoint structure and HTTP status codes. JWT-based authentication provides secure user sessions with encrypted tokens, while middleware functions handle authorization and error management across all routes.

Completed Core Features

User authentication including registration and login endpoints has been successfully implemented. Goal management CRUD operations are complete, providing users with full control over their micro-goals. The auth middleware successfully protects routes requiring authentication, and centralized error handling provides consistent response formatting for error conditions.

Implementation Status Overview

01

Authentication Layer

JWT login, signup, and auth middleware fully implemented with secure token generation and verification

02

Goal CRUD Operations

Create, read, update, and delete goal endpoints completed with proper request validation

03

Middleware Security

Authorization and error middleware implemented to protect routes and handle exceptions consistently

04

Database Integration

MongoDB configured with Mongoose models for user and goal data structures

05

API Testing

API endpoints tested using Thunder Client with test coverage documentation pending

06

Code Optimization

Request validation and response handling partially implemented with ongoing refactoring efforts

Key Outcomes

Clear Sprint- Based Development

Structured four- sprint plan with defined deliverables, story points, and priority levels ensuring predictable development cycles

Working

Backend System

Functional authentication and goal management features deployed with secure JWT implementation and complete CRUD

operations

Middleware

Security

Robust authorization and error handling middleware providing consistent security and error management across all endpoints

Story Points Mapping

Relative effort estimation mapped to actual development tasks, enabling accurate sprint planning and capacity management

Future Roadmap

Clear optimization and refactoring path with validation improvements and performance enhancements planned for completion

Functional Requirements Analysis

User Authentication Epic

Implementation of secure user registration and login functionality using JWT tokens for session management. Includes password hashing with bcrypt, token generation with expiration, and secure cookie handling for session persistence.

Goal Management Epic

Complete CRUD operations for user goals including creation, retrieval, updating, and deletion endpoints. Each operation validates user ownership and returns appropriate HTTP status codes for success and error conditions.

System Enhancement Epic

Middleware-based security implementation with authorization guards and centralized error handling. Includes request validation, proper status code responses, and code refactoring for maintainability and performance.

Story Points Distribution

5

Average Story

Points

Per user story across all sprints

8

Maximum

Story Points

Auth middleware and validation tasks

12

Total Sprint-1

Points

Authentication and database setup

20

Total Sprint-2

Points

Complete goal management CRUD

The story point distribution reflects relative complexity and effort required for each task. Lower-point stories (5 points) represent straightforward CRUD operations with minimal complexity. Higher-point stories (7-8 points) involve middleware implementation requiring cross-cutting concerns and multiple integration points. This distribution enables balanced sprint planning with predictable velocity.

Priority & Risk Assessment

High Priority Tasks

Authentication endpoints, goal CRUD operations, and authorization middleware deemed critical for minimum viable product. These features enable core user functionality and must be completed before any release candidate.

Medium Priority Tasks

Error handling middleware, API testing procedures, and optimization features considered important but not blocking. These enhancements improve reliability and performance but can be delivered post- MVP.

Implementation Risks

Potential delays in testing coverage and optimization tasks. JWT security implementation requires careful attention to prevent vulnerabilities.

Database schema changes may impact existing endpoints during refactoring.

Team Assignment & Responsibilities

Team Member

Dharmender

Role: Full-Stack Developer

Responsibilities: Backend API development, database modeling, authentication implementation, middleware development, API testing, and code optimization

Workload Distribution

All twelve user stories assigned to single developer based on technical expertise and project scope. Four-sprint timeline provides adequate capacity with approximately 15 story points per sprint. Regular standups and code reviews ensure quality control throughout development cycle.

Conclusion & Next Steps

The MicroGoal backend implementation demonstrates successful alignment between planned sprint activities and delivered functionality. All Sprint-1 through Sprint-3 tasks have been completed in Node.js, Express, and MongoDB with JWT-based authentication, goal management CRUD operations, and

middleware-based security successfully implemented. The Sprint-4 optimization tasks remain partially implemented with testing documentation pending.

Complete Testing

Coverage

Document Thunder Client tests and establish automated testing framework

Finalize

Optimization

Implement request validation, status codes, and code refactoring

Production

Deployment

Prepare deployment pipeline and launch production environment

The project backlog provides a clear roadmap for completing remaining tasks while the implemented features establish a solid foundation for future enhancements. Story points accurately reflected development effort, validating the sprint planning approach for future project iterations.